## Slide 1
Kaizen: continuous incremental improvement
Kanban is a workflow management method
COMMONS PROS
Agile teams are 16% more productive than the industry average. Source: Mah 2008.
Agile teams are less likely to build functionality that is no longer needed.
Small amount of up-front architectural thinking.
Applications more robust and last longer during maintenance over the years.
ROLES
ETC - Enterprise Transition Community, responsible for adoption and continuous improvements (Kaizen). May be called ACT (Agile Champions Team).
Sponsor: may or may not be the product owner. Minimally, it is someone on the business side who will recognize the project as successful.
Scrum Master: although the ScrumMaster has no authority over Scrum team members, the ScrumMaster does have authority over the process.
The product owner points the team at the right target; the ScrumMaster helps the team get to that target as efficiently as possible.
Beyond having a clear vision in mind, the product owner must elucidate that vision for the team. The product owner does this through creating, maintaining, and prioritizing the product backlog.
User Experience Designers (UEDs): works one sprint ahead.
Developers: What do programmers do on a Scrum team? They program. They test. They analyze. They design. They do anything necessary to help the team complete the work committed to for a sprint.
Functional, development, test managers: more people oriented approach.

## Slide 2
Product Backlog
Created by the PO with the Team members.
Product backlog should be progressively refined.
Sprint Planning
Priorizing the Product Backlog
During sprint planning, the team plans the work of the coming sprint. Do not include selection of tasks by individuals
Each Sprint
create something potentially shippable
Retrospective meeting
Taks
At the end of each Sprint.
Design to Accommodate Change
Pair programming
Refactoring
Continuous intergration
very short cycles of identifying and automating a failing test.
Collective Ownership
check in few times a day, a suite of regression tests over the entire application.
Coninuous integrations: Cruise Control, Circle CI
Design: Intentional yet Emergent
PO work closely with the Team
Test Driven development
Working software encourages feedback.
Working software helps a team gauge its progress.
We expect at each end of sprint new bug free features
Progressively Refine Plans
Potentially shippable means integrated
Once you have a bunch of user stories, you can work on prioritizing and estimating the effort.
It minimizes the time investment. Planning is necessary
It allows decisions to be made at the optimal time.
is a simple description of a requirement
Users are the ideal people to write user stories.
Product Owner’s job to keep the Product Backlog full of user stories.
Story Points are the most common unit of measure
Historical Velocity Forms the Basis for Committing
Big, Visible Charts. most common is the sprint burn-down chart.
user story
Task Board: makes Sprint backlog visible

## Slide 3
DevOps methodologies
DevOps: In simple terms, DevOps is about removing the barriers between traditionally siloed teams, development and operations. Is the direct descendant of agile software development, born from the need to keep up with increased software development velocity and throughput agile methods.
Advancements in agile development highlighted the need for a more holistic approach to the software delivery life cycle, resulting in DevOps.
“Agile development” is an umbrella term for several iterative software development methodologies, many of which have carried over to DevOps:
  Scrum —a framework in which people can address complex adaptive problems while delivering products of the highest possible value.
  Kanban —a method for managing the creation of products with an emphasis on continual delivery while not overburdening the development team. Like Scrum, Kanban is a process designed to help teams work together more effectively.
  Scaled Agile Framework (SAFe) —a set of organization and workflow patterns intended to guide enterprises in scaling lean and agile practices. SAFe is one of a growing number of frameworks that seek to address the problems encountered when scaling beyond a single team.
  Lean development —a translation of lean manufacturing principles and practices to the software development domain. Lean offers a conceptual framework, values, and principles, as well as best practices derived from experience, that support agile organizations.
  Extreme programming (XP) —a software development methodology intended to improve software quality and responsiveness to changing customer requirements. XP advocates frequent releases in short development cycles, intended to improve productivity and introduce checkpoints at which new customer requirements can be adopted. Other elements of extreme programming include programming in pairs or doing extensive code review, unit testing of all code, not programming of features until they are needed, a flat management structure, code simplicity and clarity, expecting changes in the customer’s requirements as time passes and the problem is better understood, and frequent communication with the customer.
Microservices
The microservices architecture is a design approach to build a single application as a set of small services. Each service runs in its own process and communicates with other services through a well-defined interface using a lightweight mechanism.

## Slide 4
Monday
monday.com - Best agile planning tool.
multiple views (Kanban board, Gantt-style charts, list views)
Hive
Hive - Agile project management tool with flexible views including KanbanHive
is a project management tool and collaboration platform that powers companies like Starbucks, Google, Comcast, and Toyota.
Nutcache
Nutcache - Best for flexibility to various agile methodologies
Hive has a large library of native integrations, including many standard tools like Salesforce, Slack, Microsoft Teams, OneDrive, Zoom, DropBox.
integrations include Slack, Google Drive, Gmail, Google Calendar, Jira, GitHub, Trello, Dropbox, Typeform, and many more that are accessible via Zapier.
Integrations include Dynacom Accounting, PayPal, 2Checkout, Stripe, Authorized.Net, QuickBooks Online, Google Sign In, Google Drive, GitHub, Slack, and hundreds of other apps through Zapier.
Wrike
Wrike’s simple interface enables users to switch between Kanban boards, interactive drag-and-drop Gantt charts, and workload views to visualize priorities.
The software offers more than 400 pre-built native integrations, including popular file management software from Microsoft, Google, and Dropbox, along with sales and marketing software from Salesforce and Marketo.
Zapier is an online automation tool that connects your favorite apps, such as Gmail, Slack, Mailchimp, and more. You can connect two or more apps to automate repetitive tasks without coding or relying on developers to build the integration. It's easy enough that anyone can build their own app workflows with just a few clicks.
AGILE PLANNING TOOLS